ISLAND HYDROSEEDING LTD.

Operations Platform

Jobber Feature Replication Plan

Client Management, Quotes, Jobs, Invoices & Scheduling

April 2026

v3 App Integration  |  React + Supabase + Vercel

# Executive Summary

This plan outlines how to replicate the core operational features of Jobber directly into the existing Island Hydroseeding v3 app. The goal is to replace Jobber by building native Client Management, Quotes, Requests, Jobs, Invoices, and Scheduling modules that integrate with the existing CRM, fleet management, and time tracking features already in the app.

Payments integration (Stripe) is deferred to a future phase.

# What We Already Have

The v3 app already has significant infrastructure we can build on:

| Component | Current State |
| --- | --- |
| CRM / Clients | crm_accounts, crm_contacts, crm_interactions, crm_research_notes tables. Full CRUD API. Account detail page with contacts, timeline, notes. |
| PDF Generation | jsPDF + jspdf-autotable already installed. Branded PDF export working (exportWorkspace.ts). |
| Auth & Permissions | Role-based access (admin/supervisor/field). ProtectedRoute component. Page-level permissions. |
| UI Framework | React 19 + Tailwind + Radix/shadcn components. Dark mode. Responsive/PWA. |
| Backend | Supabase (PostgreSQL) + Vercel serverless API. React Query for server state. |
| Export | XLSX export (xlsx library). Can extend for invoice/quote spreadsheet exports. |

## Module 1: Clients / CRM (Extend Existing)

Existing foundation: crm_accounts and crm_contacts already store client data. CRM.tsx list page and CrmAccountDetail.tsx detail page exist.

New Supabase Tables:

- crm_properties (id, account_id, address, city, province, postal_code, notes) — support multiple properties per client like Jobber

- crm_tags (id, name, color) + crm_account_tags (account_id, tag_id) — filterable tag system

- Add columns to crm_accounts: status (lead/active/archived), lead_source, current_balance

New Pages/Routes:

- Extend /crm list page: add dashboard cards (New leads, New clients, Total new clients), tag filters, status filters, search

- Extend /crm/accounts/:id detail page: add Properties section, Billing history tab, Payment methods section, internal notes, linked quotes/jobs/invoices tabs

Key Features:

- Multi-property support per client (addresses with city/province/postal code)

- Lead vs Active vs Archived status workflow

- Tag-based filtering and organization

- Billing history with current balance calculation

- Communication log (already exists via crm_interactions)

## Module 2: Quotes (Priority Module)

Existing foundation: No quote system exists yet. crm_accounts has an estimate_status field but no structured quote data.

New Supabase Tables:

- quotes (id, account_id, property_id, quote_number, title, status [draft/sent/awaiting_response/changes_requested/approved/converted], salesperson_id, introduction, contract_disclaimer, subtotal, tax_rate, tax_amount, total, deposit_required, created_at, sent_at, approved_at, converted_at, notes)

- quote_line_items (id, quote_id, product_service_name, description, quantity, unit_price, total, sort_order)

- quote_templates (id, name, line_items_json, contract_text, introduction_text) — reusable templates for common job types

- products_services (id, name, description, default_unit_price, unit_label, category) — product catalog

New Pages/Routes:

- /quotes — List page with dashboard cards (conversion rate, sent count/value, converted count/value), status filters, salesperson filter, search

- /quotes/:id — Detail page with editable line items, client info card, contract/disclaimer, attachments, internal notes

- /quotes/new — Quote builder with template selection, product catalog, auto-fill from similar past quotes

- /quotes/:id/preview — Client-facing approval page (approve/request changes)

Key Features:

- Quote builder with pre-configured hydroseeding products (MOT Revegetation, Overseeding, Grass Seed, etc.) with seed mix descriptions

- Template system: save common quote configurations, auto-populate line items by job type

- Smart pricing suggestions based on historical quote data (similar sq ft, similar area)

- Custom branded PDF generation with logo, line items, subtotal/GST/total, contract/disclaimer, images

- Status workflow: Draft → Sent → Awaiting Response → Approved → Converted to Job

- Email/SMS delivery of quotes to clients

- Client-facing approval page (no login required, tokenized URL)

- Conversion rate tracking and analytics

- Deposit payment settings per quote

- Attachments and images on quotes

## Module 3: Requests (Lead Intake)

Existing foundation: No request system exists. New leads currently tracked manually or via CRM interactions.

New Supabase Tables:

- requests (id, account_id, property_id, title, description, status [new/assessment_scheduled/assessment_complete/converted/archived], source [website/phone/email/referral], requested_at, converted_at, assigned_to, notes)

New Pages/Routes:

- /requests — List page with overview cards (status breakdown, new count, conversion rate), status/date filters, search

- /requests/:id — Detail page with client info, property, assessment scheduling, convert-to-quote action

- Public-facing /request-form — embeddable form for website that creates new requests + lead records

Key Features:

- Public intake form embeddable on islandhydroseeding.com

- Auto-create lead client record when new request comes in

- Status workflow: New → Assessment Scheduled → Assessment Complete → Converted to Quote

- Conversion rate tracking

- Email notification when new request received

- One-click convert request to quote (pre-fills client and property)

## Module 4: Jobs

Existing foundation: No job system exists. Tasks page (Tasks.tsx) handles task assignments but not structured jobs.

New Supabase Tables:

- jobs (id, account_id, property_id, quote_id, job_number, title, job_type [one_off/recurring], status [active/late/requires_invoicing/completed/archived], billing_frequency, start_date, end_date, salesperson_id, total_price, notes, created_at)

- job_line_items (id, job_id, product_service_name, description, quantity, unit_price, total)

- job_visits (id, job_id, scheduled_at, completed_at, assigned_to, status [scheduled/in_progress/completed/overdue], notes)

- job_expenses (id, job_id, description, amount, category, receipt_url, created_at)

- job_time_entries (id, job_id, user_id, started_at, ended_at, duration_minutes, notes) — integrates with existing Time module

New Pages/Routes:

- /jobs — List page with overview cards (status breakdown, recent visits, visits scheduled), status/job-type filters, search

- /jobs/:id — Detail page with client info, job details (type, dates, billing), profitability tracker, line items, visits, labour, expenses, invoices section

Key Features:

- Auto-create job from approved quote (copies line items, links to client/property)

- Profitability tracker: Total price - Line item cost - Labour - Expenses = Profit

- Visit scheduling with calendar integration

- Overdue visit detection and alerts

- Time tracking integration (link existing Time module entries to jobs)

- Expense tracking with receipt uploads

- One-off and recurring job types

- Billing frequency options (upon completion, monthly, custom)

- Split invoice capability

## Module 5: Invoices

Existing foundation: No invoice system exists. The XLSX export library is already installed for spreadsheet generation.

New Supabase Tables:

- invoices (id, account_id, job_id, invoice_number, subject, status [draft/sent/past_due/paid], due_date, subtotal, tax_rate, tax_amount, total, balance, sent_at, paid_at, notes, created_at)

- invoice_line_items (id, invoice_id, description, quantity, unit_price, total)

- invoice_reminders (id, invoice_id, reminder_type [email/sms], scheduled_at, sent_at)

New Pages/Routes:

- /invoices — List page with dashboard cards (past due/sent/draft amounts, issued count, average invoice, payment time by client type), status/date filters, search

- /invoices/:id — Detail page with line items, payment history, send/remind actions

- /invoices/:id/pay — Client-facing payment page (tokenized URL, future Stripe integration)

Key Features:

- Auto-generate invoice from completed job (copies line items)

- Custom branded PDF invoice generation

- Email/SMS delivery to clients

- Payment time tracking (Residential vs Commercial)

- Automated overdue reminders

- Client-facing payment page (manual payment recording for now, Stripe later)

- Balance tracking per client (rolled up to client profile)

- Invoice payment schedule (split into multiple invoices)

## Module 6: Schedule / Calendar

Existing foundation: No calendar view exists. Job visits and invoice reminders will provide the data.

New Supabase Tables:

- No new tables needed — reads from job_visits and invoice_reminders

New Pages/Routes:

- /schedule — Calendar view with Month/Week/Day toggle, color-coded entries, filters, unscheduled sidebar

Key Features:

- Monthly, weekly, and daily calendar views

- Color-coded entries: visits (green), invoice reminders (red), overdue (orange)

- Click on day to create new visit or reminder

- Drag-and-drop rescheduling

- Unscheduled items sidebar (visits not yet assigned a date)

- Filter by team member, job type, status

- FullCalendar library integration (React wrapper available)

# Database Schema Overview

All new tables will be added via Supabase migration (003_quotes_jobs_invoices.sql). All columns use snake_case per Supabase convention, mapped to camelCase in JavaScript.

| Table | Est. Columns | Foreign Keys | Purpose |
| --- | --- | --- | --- |
| crm_properties | 8 | account_id → crm_accounts | Multiple addresses per client |
| crm_tags | 3 | — | Tag definitions |
| crm_account_tags | 2 | account_id, tag_id | Many-to-many join |
| products_services | 6 | — | Product catalog |
| quote_templates | 5 | — | Reusable quote configs |
| quotes | 18 | account_id, property_id | Core quote records |
| quote_line_items | 7 | quote_id | Quote line items |
| requests | 11 | account_id, property_id | Work requests/leads |
| jobs | 16 | account_id, property_id, quote_id | Core job records |
| job_line_items | 7 | job_id | Job line items |
| job_visits | 8 | job_id | Scheduled visits |
| job_expenses | 7 | job_id | Job expenses |
| job_time_entries | 7 | job_id, user_id | Labour tracking |
| invoices | 15 | account_id, job_id | Core invoice records |
| invoice_line_items | 6 | invoice_id | Invoice line items |
| invoice_reminders | 5 | invoice_id | Payment reminders |

Total: 17 new tables (3 extend CRM, 14 entirely new)

# API Endpoints

New Vercel serverless API files following the existing pattern (api/crm.ts style):

| API File | Actions |
| --- | --- |
| api/quotes.ts | quotes.list, quotes.get, quotes.create, quotes.update, quotes.delete, quote_line_items.create/update/delete, quotes.send, quotes.convert_to_job |
| api/requests.ts | requests.list, requests.get, requests.create, requests.update, requests.convert_to_quote |
| api/jobs.ts | jobs.list, jobs.get, jobs.create, jobs.update, job_visits.create/update/complete, job_expenses.create, job_time.create |
| api/invoices.ts | invoices.list, invoices.get, invoices.create, invoices.update, invoices.send, invoices.record_payment, invoices.remind |
| api/products.ts | products.list, products.create, products.update, products.delete, templates.list/create/update |
| api/public.ts | public.request_form (unauthenticated), public.quote_view (tokenized), public.invoice_pay (tokenized) |

# New Pages & Navigation

New pages added to the sidebar and router (App.tsx, Layout.tsx):

| Route | Component | Description |
| --- | --- | --- |
| /quotes | Quotes.tsx | Quote list with dashboard cards, filters, search |
| /quotes/new | QuoteBuilder.tsx | Create new quote with template selection and product catalog |
| /quotes/:id | QuoteDetail.tsx | View/edit quote, manage line items, send to client |
| /requests | Requests.tsx | Request list with conversion tracking |
| /requests/:id | RequestDetail.tsx | Request detail, convert to quote |
| /jobs | Jobs.tsx | Job list with profitability overview |
| /jobs/:id | JobDetail.tsx | Job detail with visits, labour, expenses, invoices |
| /invoices | Invoices.tsx | Invoice list with payment analytics |
| /invoices/:id | InvoiceDetail.tsx | Invoice detail, record payment, send reminders |
| /schedule | Schedule.tsx | Calendar view (month/week/day) |

# Build Order & Phases

## Phase 1: Foundation + Quotes (Weeks 1–3)

Get the core data model in place and deliver the highest-priority module first.

- Supabase migration: crm_properties, crm_tags, products_services, quote_templates, quotes, quote_line_items

- API: api/quotes.ts, api/products.ts

- Pages: Quotes list, QuoteBuilder, QuoteDetail

- Seed product catalog with hydroseeding products (MOT Revegetation, Overseeding, Grass Seed, Fertilizer treatment)

- PDF quote generation with Island Hydroseeding branding

- Extend CRM account detail page with Properties section and linked quotes tab

- Client-facing quote approval page (tokenized public URL)

## Phase 2: Requests + Jobs (Weeks 4–6)

Build the pipeline from lead intake through job execution.

- Supabase migration: requests, jobs, job_line_items, job_visits, job_expenses, job_time_entries

- API: api/requests.ts, api/jobs.ts

- Pages: Requests list/detail, Jobs list/detail

- Request → Quote conversion flow

- Approved Quote → Job conversion flow

- Profitability tracker on job detail

- Public request intake form for website

- Integrate job time entries with existing Time module

## Phase 3: Invoices + Schedule (Weeks 7–9)

Complete the billing cycle and add the calendar view.

- Supabase migration: invoices, invoice_line_items, invoice_reminders

- API: api/invoices.ts, api/public.ts (payment page)

- Pages: Invoices list/detail, Schedule calendar

- PDF invoice generation with branding

- Job → Invoice auto-generation

- Email/SMS delivery for invoices and reminders

- FullCalendar integration with visit and reminder data

- Manual payment recording (Stripe deferred)

# End-to-End Workflow

Once all modules are built, the complete pipeline looks like this:

| Step | Module | What Happens |
| --- | --- | --- |
| 1 | Request | Client submits request via website form or you create one manually from a phone call |
| 2 | Client | New lead record auto-created in CRM with property address |
| 3 | Quote | Convert request to quote. Select template, adjust line items, set pricing based on sq ft. Send branded PDF via email/text |
| 4 | Quote | Client reviews and approves quote via tokenized URL. Status auto-updates |
| 5 | Job | Approved quote auto-converts to job. Line items copied. Visit scheduled on calendar |
| 6 | Schedule | Visit appears on calendar. Crew sees upcoming work. Track time and expenses against job |
| 7 | Job | Mark visit complete. Review profitability. Job status updates |
| 8 | Invoice | Auto-generate invoice from completed job. Send branded PDF to client. Track payment |
| 9 | Client | Payment recorded. Balance updated. Communication logged. Client profile shows full history |

# Technical Notes

Routing: All new routes will use createPageUrl() wrapped with useBasePath() per app convention. App runs under /v3/*.

Database: All Supabase columns use snake_case. JS code uses camelCase with explicit mapping (e.g., account_id: accountId).

API pattern: Follows existing api/crm.ts pattern — single endpoint per module, action-based routing via GET ?action= or POST {action: ...}.

State management: React Query for all server data (quotes, jobs, invoices). Consistent with existing CRM approach.

PDF generation: Extend existing jsPDF setup in exportWorkspace.ts. Create dedicated quotePdf.ts and invoicePdf.ts generators with Island Hydroseeding branding.

Calendar: FullCalendar React component (@fullcalendar/react). Lightweight, well-maintained, supports month/week/day views and drag-drop.

Public pages: Tokenized URLs for client-facing quote approval and invoice payment pages. No auth required. Short-lived or single-use tokens.

New npm packages needed: @fullcalendar/react, @fullcalendar/daygrid, @fullcalendar/timegrid, @fullcalendar/interaction.

Payments (Stripe) integration is deferred. For now, payments will be manually recorded (e-Transfer, card, cash) with no automated processing.